HOPE, INC.

Sales Management System

PROJECT DEVELOPMENT GUIDE

Sprint-Based Capstone Plan  |  BS Computer Science  |  6-Week Delivery

Prepared by:

JEREMIAS C. ESPERANZA

New Era University – College of Computer Studies

Software Engineering 2 Course

Academic Year 2025–2026

# 1. Project Overview

This document is the development guide for the Hope, Inc. Sales Management System — a 6-week capstone project for a 5-member BS Computer Science team. The system manages sales transactions and their line items from the HopeDB database. The sales and salesDetail tables support full CRUD with soft-delete. The customer, employee, product, and priceHist tables are used as lookup references only — the application reads from them to populate dropdowns and display enriched data, but never writes to them. The project runs across 3 sprints of 2 weeks each.

## 1.1 Core Rules

RULE  No hard deletes. The DELETE keyword must NEVER appear in any application code, Supabase function, or RLS policy. All removals set record_status = 'INACTIVE' on the sales or salesDetail row.

RULE  INACTIVE records are INVISIBLE to USER (Sales Agent) accounts in all views, lists, and lookups. The RLS policy and React query must both enforce this.

RULE  Only ADMIN and SUPERADMIN can see INACTIVE records and recover them by setting record_status = 'ACTIVE'.

RULE  customer, employee, product, and priceHist are LOOKUP-ONLY. The application reads from them for dropdowns and display enrichment. No add, edit, or delete operations are permitted on these tables through the application under any circumstance.

RULE  ADMIN cannot alter the rights or user_type of a SUPERADMIN account. Enforced at both UI and RLS levels.

NOTE  Soft-delete cascade rule: when a sales transaction is soft-deleted (record_status = 'INACTIVE'), ALL its salesDetail rows must also be set to INACTIVE in the same operation. Recovery restores both.

NOTE  Stamps are added to sales and salesDetail only and are hidden from USER accounts in all views.

NOTE  Users register via Email/Password or Google OAuth. Both methods auto-provision the account as USER / INACTIVE pending admin activation.

## 1.2 Objectives

- Manage sales transactions: create, view, edit, and soft-delete sales records (transNo, salesDate, custNo, empNo).

- Manage sales detail lines: add, view, edit, and soft-delete line items per transaction (prodCode, quantity), with the price looked up from priceHist.

- Lookup integration: populate custNo from customer, empNo from employee, prodCode from product, and unit price from priceHist when creating or editing records.

- Reports: sales summary by employee, sales summary by customer, top products sold, and monthly sales trend.

- Enforce rights: 8 CRUD rights on sales/salesDetail, 4 LOOKUP rights on reference tables, 1 admin right.

- Soft-delete with cascade and recovery: deleted transactions and their line items hidden from USER; recoverable by ADMIN/SUPERADMIN.

## 1.3 Six Tables at a Glance

| Table | Role in This App | CRUD / Lookup? | Seed Records |
| --- | --- | --- | --- |
| sales | Primary managed table — sales transactions | Full CRUD (no hard delete) | 124 transactions |
| salesDetail | Primary managed table — line items per transaction | Full CRUD (no hard delete) | ~310 line items |
| customer | Lookup only — populates custNo dropdown on sales form | Lookup (SELECT only) | 82 customers |
| employee | Lookup only — populates empNo dropdown on sales form | Lookup (SELECT only) | 31 employees |
| product | Lookup only — populates prodCode on salesDetail form | Lookup (SELECT only) | 52 products |
| priceHist | Lookup only — auto-fills unit price on salesDetail form | Lookup (SELECT only) | ~70 price entries |

## 1.4 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 + Vite | Single-page app, component-based UI |
| Styling | Tailwind CSS | Utility-first responsive design |
| Backend / DB | Supabase (PostgreSQL) | Database, Auth, RLS Policies, Triggers |
| Auth | Supabase Auth (Email + Google OAuth) | Email/password + Google OAuth 2.0 sign-in |
| State | React Context API | Global auth session and user-rights map |
| Version Control | Git + GitHub | Source control and team collaboration |
| Deployment | Vercel or Netlify | Free-tier hosted production URL |
| Testing | Vitest + React Testing Library | Unit and integration tests |

# 2. Database Design

The application uses all six HopeDB tables. record_status and stamp are added to sales and salesDetail only. The four lookup tables (customer, employee, product, priceHist) are used exactly as defined in HopeDB with no structural changes.

## 2.1 Table: sales (modified — primary managed table)

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| transNo | VARCHAR(8) | PRIMARY KEY | Transaction number, e.g. TR000001 |
| salesDate | DATE |  | Date the sale was made |
| custNo | VARCHAR(5) | FK → customer | Customer — selected from customer lookup dropdown |
| empNo | VARCHAR(5) | FK → employee | Sales agent — selected from employee lookup dropdown |
| record_status | VARCHAR(10) | DEFAULT 'ACTIVE' | ADDED: ACTIVE = visible, INACTIVE = soft-deleted |
| stamp | VARCHAR(60) |  | ADDED: audit string — hidden from USER accounts |

## 2.2 Table: salesDetail (modified — primary managed table)

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| transNo | VARCHAR(8) | PK + FK → sales | Parent transaction — composite primary key |
| prodCode | VARCHAR(6) | PK + FK → product | Product — selected from product lookup dropdown |
| quantity | DECIMAL(10,2) | CHECK >= 0 | Quantity ordered |
| record_status | VARCHAR(10) | DEFAULT 'ACTIVE' | ADDED: ACTIVE / INACTIVE (cascade from parent sales row) |
| stamp | VARCHAR(60) |  | ADDED: audit string — hidden from USER accounts |

NOTE  salesDetail has a composite PK (transNo, prodCode). A single transaction cannot have two rows for the same product — to change quantity, the user edits the existing row. To add a new product to the transaction, a new salesDetail row is inserted.

## 2.3 Lookup Tables (no structural changes)

| Table | Key Column(s) | Used For in Sales Forms | Read Access |
| --- | --- | --- | --- |
| customer | custno, custname, payterm | custNo dropdown on new/edit sales form; display customer name in sales list | SELECT only — all auth users |
| employee | empno, lastname, firstname | empNo dropdown on new/edit sales form; display agent name in sales list | SELECT only — all auth users |
| product | prodCode, description, unit | prodCode dropdown on new/edit salesDetail form; display product name in detail | SELECT only — all auth users |
| priceHist | prodCode, effDate, unitPrice | Auto-fill unit price when a product is selected on salesDetail form | SELECT only — all auth users |

## 2.4 Table Relationships

- sales.custNo → customer.custno  (each transaction belongs to one customer — lookup only)

- sales.empNo → employee.empno  (each transaction is processed by one employee — lookup only)

- salesDetail.transNo → sales.transNo  (each line item belongs to one transaction — cascade soft-delete)

- salesDetail.prodCode → product.prodCode  (each line item references one product — lookup only)

- priceHist.prodCode → product.prodCode  (price history per product; current price = MAX(effDate) per prodCode)

RULE  Cascade soft-delete: when a sales row is soft-deleted, ALL salesDetail rows for that transNo must be set to INACTIVE in the same database trigger. Recovery restores both the sales row and all its salesDetail rows.

## 2.5 Rights & Auth Tables

| Table | Purpose |
| --- | --- |
| user | App users: SUPERADMIN, ADMIN (Sales Manager), USER (Sales Agent) |
| Module | Five modules: Sales_Mod, SD_Mod, Lookup_Mod, Adm_Mod |
| user_module | Maps user to module with rights_value (0 or 1) |
| rights | 13 rights: 4 for sales, 4 for salesDetail, 4 lookup rights, 1 admin |
| UserModule_Rights | Maps user to each right with right_value (0 or 1) |

## 2.6 Module and Rights Seed Data

-- MODULES

INSERT INTO Module VALUES ('Sales_Mod',  'Sales Module',         'ACTIVE','SEEDED');

INSERT INTO Module VALUES ('SD_Mod',     'Sales Detail Module',  'ACTIVE','SEEDED');

INSERT INTO Module VALUES ('Lookup_Mod', 'Lookup Module',        'ACTIVE','SEEDED');

INSERT INTO Module VALUES ('Adm_Mod',    'Admin Module',         'ACTIVE','SEEDED');

-- RIGHTS

INSERT INTO rights VALUES ('SALES_VIEW', 'View Transactions',       1,'Sales_Mod', 'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SALES_ADD',  'Create Transaction',      1,'Sales_Mod', 'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SALES_EDIT', 'Edit Transaction',        1,'Sales_Mod', 'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SALES_DEL',  'Soft Delete Transaction', 1,'Sales_Mod', 'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SD_VIEW',    'View Sales Detail',       1,'SD_Mod',    'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SD_ADD',     'Add Line Item',           1,'SD_Mod',    'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SD_EDIT',    'Edit Line Item',          1,'SD_Mod',    'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('SD_DEL',     'Soft Delete Line Item',   1,'SD_Mod',    'ACTIVE','SEEDED');

INSERT INTO rights VALUES ('CUST_LOOKUP','Look Up Customers',       1,'Lookup_Mod','ACTIVE','SEEDED');

INSERT INTO rights VALUES ('EMP_LOOKUP', 'Look Up Employees',       1,'Lookup_Mod','ACTIVE','SEEDED');

INSERT INTO rights VALUES ('PROD_LOOKUP','Look Up Products',        1,'Lookup_Mod','ACTIVE','SEEDED');

INSERT INTO rights VALUES ('PRICE_LOOKUP','Look Up Price History',  1,'Lookup_Mod','ACTIVE','SEEDED');

INSERT INTO rights VALUES ('ADM_USER',   'Admin Activate User',     1,'Adm_Mod',   'ACTIVE','SEEDED');

# 3. User Types & Access Rights

## 3.1 User Type Definitions

| user_type | Role in SMS | Default Rights |
| --- | --- | --- |
| SUPERADMIN | Full system control. Can create, edit, and soft-delete transactions and line items. Cannot be modified by any other user. Default: jcesperanza@neu.edu.ph. | All 13 rights = 1 |
| ADMIN (Sales Manager) | Can create and edit transactions and line items. Can view all data. Cannot soft-delete (SUPERADMIN only). Can activate/deactivate USER accounts. Cannot modify SUPERADMIN. | SALES_VIEW/ADD/EDIT=1, SALES_DEL=0; SD_VIEW/ADD/EDIT=1, SD_DEL=0; all LOOKUP=1; ADM_USER=1 |
| USER (Sales Agent) | Can view active transactions and drill down into their details. Can look up customers, employees, and products for reference. Cannot add, edit, or delete anything. | SALES_VIEW=1, SD_VIEW=1, all LOOKUP=1; all ADD/EDIT/DEL/ADM=0 |

## 3.2 Rights Matrix

| Right / Feature | SUPERADMIN | ADMIN (Sales Mgr) | USER (Sales Agent) | Table | Access Type |
| --- | --- | --- | --- | --- | --- |
| SALES_VIEW – View Transactions | YES | YES | YES | sales | CRUD |
| SALES_ADD – Create Transaction | YES | YES | NO | sales | CRUD |
| SALES_EDIT – Edit Transaction | YES | YES | NO | sales | CRUD |
| SALES_DEL – Soft Delete Transaction | YES | NO | NO | sales | CRUD |
| SD_VIEW – View Sales Details | YES | YES | YES | salesDetail | CRUD |
| SD_ADD – Add Line Item | YES | YES | NO | salesDetail | CRUD |
| SD_EDIT – Edit Line Item | YES | YES | NO | salesDetail | CRUD |
| SD_DEL – Soft Delete Line Item | YES | NO | NO | salesDetail | CRUD |
| CUST_LOOKUP – Look Up Customers | LOOKUP | LOOKUP | LOOKUP | customer | LOOKUP ONLY |
| EMP_LOOKUP – Look Up Employees | LOOKUP | LOOKUP | LOOKUP | employee | LOOKUP ONLY |
| PROD_LOOKUP – Look Up Products | LOOKUP | LOOKUP | LOOKUP | product | LOOKUP ONLY |
| PRICE_LOOKUP– Look Up Price History | LOOKUP | LOOKUP | LOOKUP | priceHist | LOOKUP ONLY |
| ADM_USER – Activate/Manage Users | YES | NO | NO | (Admin) | CRUD |

RULE  LOOKUP ONLY means the application uses these four tables solely to populate form dropdowns and display enriched data. No add, edit, or delete buttons are ever rendered for customer, employee, product, or priceHist regardless of user type. RLS restricts these tables to SELECT only for all authenticated users.

## 3.3 Soft Delete & Visibility Rules

| record_status | Visible to USER? | Visible to ADMIN? | Visible to SUPERADMIN? | Can Recover? |
| --- | --- | --- | --- | --- |
| ACTIVE | Yes — all views | Yes — all views | Yes — all views | N/A |
| INACTIVE | No — never shown | Yes — Deleted Items panel | Yes — Deleted Items panel | ADMIN + SUPERADMIN only |

## 3.4 Stamp Visibility

| user_type | Can See Stamp? | Notes |
| --- | --- | --- |
| SUPERADMIN | Yes — sales and salesDetail tables | Full audit visibility |
| ADMIN | Yes — sales and salesDetail tables | Operational audit access |
| USER | No — stamp column hidden entirely | No operational need for audit data |

# 4. Authentication & Registration Flow

The system supports Email/Password and Google OAuth. Both auto-provision the account as USER / INACTIVE.

## 4.1 Registration & Provisioning Steps

- User opens the app and registers via email form or 'Sign in with Google'.

- Email path: Supabase sends confirmation email → user clicks link → trigger fires.

- Google path: user selects Google account → Supabase creates auth user → trigger fires immediately.

- Trigger provision_new_user() automatically:

  - Inserts user row: user_type = 'USER', record_status = 'INACTIVE'

  - Inserts user_module rows: Sales_Mod=1, SD_Mod=1, Lookup_Mod=1, Adm_Mod=0

  - Inserts UserModule_Rights: SALES_VIEW=1, SD_VIEW=1, all LOOKUP rights=1; all ADD/EDIT/DEL/ADM rights=0

- Login guard blocks access: checks record_status = 'ACTIVE' on every sign-in.

- ADMIN or SUPERADMIN activates the account via Admin Module.

- User logs in and can view active sales and look up reference data.

## 4.2 Login Guard

supabase.auth.onAuthStateChange(async (event, session) => {

if (session) {

const { data: userRow } = await supabase

.from('user').select('record_status, user_type, username')

.eq('userId', session.user.id).single();

if (userRow?.record_status !== 'ACTIVE') {

await supabase.auth.signOut();

setError('Your account is pending activation by a Sales Manager.');

} else { setCurrentUser({ ...session.user, ...userRow }); }

}

});

## 4.3 SUPERADMIN Seed

| Field | Value |
| --- | --- |
| Email | jcesperanza@neu.edu.ph |
| userId | user1 |
| user_type | SUPERADMIN |
| record_status | ACTIVE |
| All 13 Rights | right_value = 1 |
| Password | Set via Supabase Dashboard invite or manual reset |

# 5. Team Composition & Roles

| # | Role | Responsibilities | Key Technologies |
| --- | --- | --- | --- |
| M1 | Project Lead / Full-Stack | Sprint coordination, GitHub management, Supabase setup, API service wiring for all 6 tables, routing, deployment. | React, Supabase, Vite, GitHub |
| M2 | Frontend Developer (UI/UX) | All React pages: Login, Register, Sales Transaction List, Sales CRUD, Sales Detail panel, Lookup pages for customer/employee/product/priceHist, Reports, Deleted Transactions panel. | React, Tailwind CSS |
| M3 | Backend / DB Engineer | Supabase schema (add record_status + stamp to sales and salesDetail), SQL migrations, RLS policies for all 6 tables, SQL views for reports, lookup views. | PostgreSQL, Supabase SQL |
| M4 | Rights & Auth Specialist | UserRightsContext, useRights() hook, rights-gated UI (13 rights), Google OAuth + email auth, login guard, account activation. | React Context, Supabase Auth |
| M5 | QA / Documentation | Test cases for all rights and soft-delete visibility, lookup-only enforcement, user manual, sprint log, presentation slides. | Vitest, Manual Testing |

# 6. Sprint Plan — 3 Sprints × 2 Weeks (6 Weeks Total)

## Sprint 1 – Weeks 1–2: Setup, Database & Authentication

Goal: Dev environment ready, Supabase seeded with all 6 tables, email + Google OAuth working, login guard active.

| Member | Role | Task | Deliverable | Week |
| --- | --- | --- | --- | --- |
| M1 | Project Lead | Scaffold Vite + React + Tailwind; configure GitHub (main/dev/feature/* branching); initialize Supabase JS client; set up React Router v6 with ProtectedRoute; wire placeholder pages for /sales, /sales/:transNo, /lookups, /reports, /admin, /deleted-items, /auth/callback; protect dev and main branches | Working scaffold + protected routing on GitHub | Wks 1–2 |
| M2 | Frontend Dev | Build Login page (email form + 'Sign in with Google'); Register page (email + Google); AppShell with Navbar (user + logout) and Sidebar (Sales, Lookups, Reports, Admin, Deleted Items links — visibility logic in Sprint 2); /auth/callback loading page; all pages responsive | Login + Register + SMS app shell | Wks 1–2 |
| M3 | DB Engineer | Create Supabase project; run HopeDB SQL for all 6 tables with full seed data (124 sales, ~310 salesDetail, 82 customers, 31 employees, 52 products, ~70 price entries); run Rights Scripts; add record_status + stamp to sales and salesDetail ONLY; seed 4 modules + 13 rights; seed SUPERADMIN jcesperanza@neu.edu.ph with all 13 rights = 1; commit all migration files to /db/migrations | Fully seeded Supabase SMS database | Wks 1–2 |
| M4 | Rights & Auth | Implement AuthContext; wire email signUp() + signIn(); wire Google signInWithOAuth(); build /auth/callback with login guard; write provision_new_user() trigger (USER/INACTIVE, SALES_VIEW=1, SD_VIEW=1, all LOOKUP=1, all ADD/EDIT/DEL/ADM=0); configure Google OAuth in Google Cloud + Supabase; add redirect URLs for localhost and production | AuthContext + Google OAuth + trigger + login guard | Wks 1–2 |
| M5 | QA / Docs | Install Vitest; write test cases for email registration, Google OAuth, login guard (INACTIVE block + ACTIVE pass); document DB schema with ERD showing all 6 tables; create sprint log template; update README with setup instructions | Test setup + ERD + README + sprint log | Wks 1–2 |

## Sprint 2 – Weeks 3–4: Sales CRUD, Lookup Integration & Rights Enforcement

Goal: Full sales and salesDetail CRUD gated by rights; lookup dropdowns populated from customer/employee/product/priceHist; soft-delete cascade; visibility enforced; stamp hidden from USER; Deleted Items panel for ADMIN/SUPERADMIN.

| Member | Role | Task | Deliverable | Week |
| --- | --- | --- | --- | --- |
| M1 | Project Lead | Wire all sales service functions: getSales(userType), createSale(), updateSale(), softDeleteSale() [triggers cascade], recoverSale() [triggers cascade restore]; wire all salesDetail service functions: getDetailByTrans(transNo, userType), addDetailLine(), updateDetailLine(), softDeleteDetailLine(), recoverDetailLine(); wire all lookup service functions: getCustomers(), getEmployees(), getProducts(), getCurrentPrice(prodCode); integrate UserRightsContext at app root; add /deleted-items route guard for USER | All 6-table API service functions + route guard | Wks 3–4 |
| M2 | Frontend Dev | Build SalesListPage (table: transNo, salesDate, customer name from lookup JOIN, employee name from lookup JOIN, line item count, total amount; stamp for ADMIN+ only; INACTIVE rows hidden for USER); AddSaleModal (SALES_ADD gated): salesDate + custNo dropdown (customer names) + empNo dropdown (employee names); EditSaleModal (SALES_EDIT gated); SoftDeleteSaleDialog (SALES_DEL gated — SUPERADMIN only); SalesDetailPage: transaction header + line items table (prodCode → product description, quantity, unit price auto-filled from priceHist; SD_ADD / SD_EDIT / SD_DEL gated buttons); LookupPages: CustomerLookupPage, EmployeeLookupPage, ProductLookupPage (all read-only, no add/edit/delete); DeletedItemsPage: tabbed (Transactions / Line Items) with Recover buttons; sidebar Deleted Items + Admin links hidden for USER | Sales CRUD + salesDetail CRUD + 4 lookup pages + Deleted Items | Wks 3–4 |
| M3 | DB Engineer | RLS on sales — SELECT: USER sees ACTIVE only, ADMIN/SA see all; INSERT (SALES_ADD=1); UPDATE-edit (SALES_EDIT=1); UPDATE record_status INACTIVE (SALES_DEL=1); UPDATE record_status ACTIVE / recovery (ADMIN/SUPERADMIN); same 4-policy pattern for salesDetail; RLS on customer, employee, product, priceHist: SELECT only — no INSERT/UPDATE/DELETE policies created; cascade soft-delete trigger (sales INACTIVE → all salesDetail INACTIVE; sales ACTIVE → all salesDetail ACTIVE); SQL view sales_with_customer_emp (sales joined with customer.custname and employee name); SQL view salesdetail_with_product (salesDetail joined with product.description and latest priceHist.unitPrice) | RLS for all 6 tables + cascade trigger + 2 SQL views | Wks 3–4 |
| M4 | Rights & Auth | Build UserRightsContext (all 13 rights on login); useRights() hook; gate SALES_ADD, SALES_EDIT, SALES_DEL buttons; gate SD_ADD, SD_EDIT, SD_DEL buttons on line items; hide stamp columns when user_type='USER'; hide Deleted Items and Admin sidebar links for USER; confirm lookup pages (customer, employee, product, priceHist) have zero conditional add/edit/delete rendering — those elements must not exist in markup | UserRightsContext + 13-right gating + stamp + lookup-only enforcement | Wks 3–4 |
| M5 | QA / Docs | Execute rights test matrix (3 user types × 13 rights = 39 test cases); test cascade soft-delete: soft-delete TR000001 as SUPERADMIN → confirm all its salesDetail rows disappear for USER; test recovery cascade; test RLS bypass (USER direct API call — RLS blocks INACTIVE rows for both sales and salesDetail); test lookup pages (zero mutation buttons for all 3 user types); verify stamp hidden for USER; verify no DELETE SQL; Sprint 2 log | 39-case rights matrix + cascade + lookup-only enforcement test report | Wks 3–4 |

## Sprint 3 – Weeks 5–6: Reports, Admin Module, Deployment & Documentation

Goal: Sales reports, admin user management with SUPERADMIN protection, production deployment, final documentation.

| Member | Role | Task | Deliverable | Week |
| --- | --- | --- | --- | --- |
| M1 | Project Lead | Wire Admin API: getUsers(), activateUser(), deactivateUser() — block SUPERADMIN rows; wire Reports API: getSalesByEmployee() from sales_by_employee view, getSalesByCustomer() from sales_by_customer view, getTopProducts() from top_products_sold view, getMonthlySalesTrend() from monthly_trend view; deploy to Vercel/Netlify with production env vars; create release PR dev → main; clean stale branches | Live deployed app + 4 reports API + final merge | Wks 5–6 |
| M2 | Frontend Dev | Build UserManagementPage (SUPERADMIN rows disabled with tooltip); build SalesByEmployeePage (table/chart: employee name, transaction count, total revenue — sortable); build SalesByCustomerPage (table/chart: customer name, transactions, total spend); build TopProductsPage (ranked: product description, total qty sold, total revenue); build MonthlySalesTrendPage (bar chart: total transactions + total revenue per month); final UI polish (loading states, empty states, error messages, mobile responsive) | Admin UI + 4 Sales report pages + final polish | Wks 5–6 |
| M3 | DB Engineer | SQL view sales_by_employee: JOIN sales + employee + salesDetail + priceHist; SQL view sales_by_customer: JOIN sales + customer + salesDetail + priceHist; SQL view top_products_sold: JOIN salesDetail + product + priceHist aggregated; SQL view monthly_sales_trend: GROUP BY year+month on salesDate; RLS on user table (ADMIN UPDATE WHERE user_type!='SUPERADMIN'); RLS on UserModule_Rights (ADMIN cannot touch SUPERADMIN rights rows); final RLS audit; confirm no DELETE statements | 4 report SQL views + Admin RLS with SUPERADMIN guard | Wks 5–6 |
| M4 | Rights & Auth | Gate Admin sidebar link (ADM_USER=1); disable all action buttons on SUPERADMIN rows; end-to-end rights regression in production (all 3 user types, all 13 rights); verify Google OAuth in production; confirm cascade trigger works in production environment; ADMIN cannot touch SUPERADMIN at UI + DB level | Full rights regression + SUPERADMIN protection | Wks 5–6 |
| M5 | QA / Docs | Full end-to-end test in production (all 3 user types, sales CRUD, salesDetail CRUD, lookup pages, all 4 reports, admin activation); test SUPERADMIN protection (UI + direct API); verify lookup pages have zero mutation controls in production; finalize User Manual (registration, login, create sale with lookup dropdown, add line items, reports, admin); finalize Sprint Guide; prepare 12-slide presentation deck | User Manual + Sprint Guide + Presentation Slides | Wks 5–6 |

# 7. Key SQL Patterns & Views

## 7.1 Sales Visibility RLS (SELECT — same pattern for salesDetail)

CREATE POLICY sales_visibility ON sales FOR SELECT TO authenticated

USING (

record_status = 'ACTIVE'

OR EXISTS (

SELECT 1 FROM public.user

WHERE userId = auth.uid()::text

AND user_type IN ('ADMIN','SUPERADMIN')

)

);

## 7.2 Lookup-Only RLS (customer, employee, product, priceHist)

-- SELECT only for all authenticated users; no write policies created

CREATE POLICY customer_lookup  ON customer  FOR SELECT TO authenticated USING (true);

CREATE POLICY employee_lookup  ON employee  FOR SELECT TO authenticated USING (true);

CREATE POLICY product_lookup   ON product   FOR SELECT TO authenticated USING (true);

CREATE POLICY pricehist_lookup ON priceHist FOR SELECT TO authenticated USING (true);

-- No INSERT / UPDATE / DELETE policies created for these tables.

## 7.3 Cascade Soft-Delete Trigger (sales → salesDetail)

CREATE OR REPLACE FUNCTION cascade_sales_soft_delete()

RETURNS TRIGGER LANGUAGE plpgsql AS $$

BEGIN

IF NEW.record_status = 'INACTIVE' AND OLD.record_status = 'ACTIVE' THEN

UPDATE salesDetail

SET record_status = 'INACTIVE',

stamp = 'CASCADE-DEL ' || NEW.transNo || ' ' || NOW()::text

WHERE transNo = NEW.transNo;

END IF;

IF NEW.record_status = 'ACTIVE' AND OLD.record_status = 'INACTIVE' THEN

UPDATE salesDetail

SET record_status = 'ACTIVE',

stamp = 'CASCADE-RECOVER ' || NEW.transNo || ' ' || NOW()::text

WHERE transNo = NEW.transNo;

END IF;

RETURN NEW;

END; $$;

CREATE TRIGGER on_sales_status_change

AFTER UPDATE OF record_status ON sales

FOR EACH ROW EXECUTE FUNCTION cascade_sales_soft_delete();

## 7.4 Sales List View (with customer and employee names)

CREATE VIEW sales_with_lookup AS

SELECT s.transNo, s.salesDate, s.record_status, s.stamp,

s.custNo, c.custname, c.payterm,

s.empNo,  e.lastname || ', ' || e.firstname AS empName,

COUNT(sd.prodCode)            AS lineItemCount,

SUM(sd.quantity * ph.unitPrice) AS totalAmount

FROM sales s

JOIN customer c    ON c.custno   = s.custNo

JOIN employee e    ON e.empno    = s.empNo

LEFT JOIN salesDetail sd ON sd.transNo = s.transNo AND sd.record_status = 'ACTIVE'

LEFT JOIN (

SELECT prodCode, unitPrice FROM priceHist ph1

WHERE effDate = (SELECT MAX(effDate) FROM priceHist WHERE prodCode = ph1.prodCode)

) ph ON ph.prodCode = sd.prodCode

GROUP BY s.transNo, s.salesDate, s.record_status, s.stamp,

s.custNo, c.custname, c.payterm, s.empNo, e.lastname, e.firstname

ORDER BY s.salesDate DESC;

## 7.5 Sales by Employee Report

CREATE VIEW sales_by_employee AS

SELECT e.empno, e.lastname || ', ' || e.firstname AS empName,

COUNT(DISTINCT s.transNo)         AS totalTransactions,

SUM(sd.quantity * ph.unitPrice)    AS totalRevenue

FROM employee e

JOIN sales s        ON s.empNo    = e.empno AND s.record_status = 'ACTIVE'

JOIN salesDetail sd ON sd.transNo = s.transNo AND sd.record_status = 'ACTIVE'

JOIN (

SELECT prodCode, unitPrice FROM priceHist ph1

WHERE effDate = (SELECT MAX(effDate) FROM priceHist WHERE prodCode = ph1.prodCode)

) ph ON ph.prodCode = sd.prodCode

GROUP BY e.empno, e.lastname, e.firstname

ORDER BY totalRevenue DESC;

## 7.6 Monthly Sales Trend

CREATE VIEW monthly_sales_trend AS

SELECT TO_CHAR(s.salesDate,'YYYY-MM')    AS saleMonth,

COUNT(DISTINCT s.transNo)          AS totalTransactions,

SUM(sd.quantity * ph.unitPrice)     AS totalRevenue

FROM sales s

JOIN salesDetail sd ON sd.transNo = s.transNo AND sd.record_status = 'ACTIVE'

JOIN (

SELECT prodCode, unitPrice FROM priceHist ph1

WHERE effDate = (SELECT MAX(effDate) FROM priceHist WHERE prodCode = ph1.prodCode)

) ph ON ph.prodCode = sd.prodCode

WHERE s.record_status = 'ACTIVE'

GROUP BY TO_CHAR(s.salesDate,'YYYY-MM')

ORDER BY saleMonth ASC;

# 8. Definition of Done — Final Checklist

- Supabase project created; all 6 tables seeded (124 sales, ~310 salesDetail, 82 customers, 31 employees, 52 products, ~70 price entries)

- record_status and stamp added to sales and salesDetail ONLY — lookup tables unchanged

- 4 modules and 13 rights seeded in Module and rights tables

- SUPERADMIN jcesperanza@neu.edu.ph seeded with all 13 rights = 1

- Email/password registration with email confirmation working

- Google OAuth configured and working in production

- provision_new_user() trigger creates USER / INACTIVE with VIEW + LOOKUP rights only

- Login guard blocks INACTIVE accounts for both auth methods

- INACTIVE sales transactions invisible to USER in list view AND via direct Supabase API (RLS enforces)

- INACTIVE salesDetail rows invisible to USER AND hidden when parent transaction is soft-deleted

- Cascade soft-delete: soft-deleting a sales row sets all its salesDetail rows to INACTIVE

- Cascade recovery: recovering a sales row restores all its salesDetail rows to ACTIVE

- Deleted Items panel (tabbed: Transactions / Line Items) visible to ADMIN and SUPERADMIN only

- Deleted Items + Admin sidebar links hidden for USER accounts

- /deleted-items route blocked for USER accounts via route guard

- Stamp column hidden from USER in both sales and salesDetail views

- Create Transaction button visible only when SALES_ADD = 1

- Edit Transaction button visible only when SALES_EDIT = 1

- Delete Transaction button visible only when SALES_DEL = 1 (SUPERADMIN only)

- Add Line Item button visible only when SD_ADD = 1

- Edit Line Item button visible only when SD_EDIT = 1

- Delete Line Item button visible only when SD_DEL = 1 (SUPERADMIN only)

- customer, employee, product, priceHist pages show ZERO add/edit/delete buttons for ALL user types

- RLS on lookup tables: SELECT only — no INSERT/UPDATE/DELETE policies exist

- custNo dropdown on new/edit sales form populated from customer lookup

- empNo dropdown on new/edit sales form populated from employee lookup

- prodCode dropdown on salesDetail form populated from product lookup

- Unit price on salesDetail form auto-filled from latest priceHist entry for selected product

- All 4 reports working: Sales by Employee, Sales by Customer, Top Products, Monthly Trend

- ADMIN cannot modify SUPERADMIN account (UI disabled + RLS blocks)

- No DELETE SQL statement anywhere in application code or Supabase functions

- App deployed to Vercel or Netlify with production environment variables

- User Manual, Sprint Log, and Presentation Slides submitted

— End of Document —