HOPE, INC.

Sales Management System

SPRINT DELIVERABLES &

PULL REQUEST EXPECTATIONS

Per Role  |  Per Sprint  |  6-Week Project Plan

Prepared by:

JEREMIAS C. ESPERANZA

New Era University – College of Informatics and Computer Studies

Academic Year 2025–2026

# 1. How to Read This Document

This document defines what each team member must deliver per sprint and the minimum number of Pull Requests they must merge. It is a companion to the SMS Project Development Guide.

INFO  Each role card shows: (1) member label and minimum PR count, (2) expected tangible outputs, (3) named PRs with suggested branch names.

NOTE  A PR counts only when reviewed by at least one teammate and merged into dev. Draft or unmerged PRs do not count.

RULE  Never merge directly into main. Flow: feature branch → PR → dev → release PR → main.

## 1.1 Member Color Legend

| M1 Project Lead | M2 Frontend Dev | M3 DB Engineer | M4 Rights & Auth | M5 QA / Docs |
| --- | --- | --- | --- | --- |

## 1.2 SMS-Specific PR Rules

- The cascade soft-delete trigger (sales → salesDetail) and the cascade recovery trigger are a single dedicated db/ PR — they must be committed and tested together.

- Each SQL view (sales_with_lookup, sales_by_employee, sales_by_customer, top_products_sold, monthly_sales_trend) is its own db/ PR with a verification query attached.

- The lookup-only RLS PR for customer, employee, product, and priceHist must explicitly confirm that no INSERT/UPDATE/DELETE policies exist on those tables.

- The 39-case rights test matrix (3 user types × 13 rights) is a single test/ PR in Sprint 2.

- A separate test/ PR in Sprint 2 must verify that the 4 lookup pages (Customer, Employee, Product, Price History) render zero mutation buttons for ALL three user types.

- The price auto-fill behavior (priceHist lookup when a product is selected on the salesDetail form) must be included in the feat/ui-salesdetail PR and explicitly tested.

# 2. Grand Summary — PRs per Member per Sprint

| Member / Role | Sprint 1 | Sprint 2 | Sprint 3 | Total PRs | Min/Sprint | Branch Prefix |
| --- | --- | --- | --- | --- | --- | --- |
| M1 – Project Lead | 4 | 5 | 3 | 12 | 2 | feat/*, chore/* |
| M2 – Frontend Developer | 4 | 6 | 3 | 13 | 2 | feat/ui-*, fix/ui-* |
| M3 – DB Engineer | 4 | 5 | 4 | 13 | 2 | db/*, fix/db-* |
| M4 – Rights & Auth | 4 | 4 | 3 | 11 | 2 | feat/auth-*, feat/rights-* |
| M5 – QA / Docs | 2 | 3 | 3 | 8 | 2 | test/*, docs/* |

NOTE  Team total: minimum 57 PRs across 6 weeks. M2 and M3 carry the heaviest load (13 PRs each) — M2 due to 2 CRUD modules + 4 lookup pages + deleted items; M3 due to 2 sets of RLS policies + cascade trigger + 5 SQL views. Average is ~1.9 PRs per member per week.

# 3. Sprint 1 — Weeks 1 & 2

Theme: Project setup, full SMS database (all 6 tables), email + Google OAuth, login guard.

| SPRINT 1 | Project Setup, SMS Database & Authentication Weeks 1 – 2 | TEAM TOTAL 18 PRs | AVG / MEMBER 4 PRs |
| --- | --- | --- | --- |

| M1 Min. 4 PRs | Project Lead / Full-Stack Developer |
| --- | --- |
| EXPECTED OUTPUTS | - GitHub repo created with branching strategy (main/dev/feature/*) documented in README - Vite + React 18 + Tailwind CSS scaffolded and running locally - Supabase JS client initialized; .env.example committed to repo - React Router v6 with ProtectedRoute blocking unauthenticated access - All placeholder pages wired: /sales, /sales/:transNo, /lookups/customers, /lookups/employees, /lookups/products, /lookups/prices, /reports, /admin, /deleted-items, /auth/callback - dev and main branches protected in GitHub — no direct pushes, PR required |
| PULL REQUESTS | PR-01 feat/project-scaffold — Vite + React + Tailwind initial setup PR-02 feat/supabase-client — Supabase JS client + .env config PR-03 feat/routing-skeleton — All SMS routes, ProtectedRoute, placeholder pages PR-04 chore/github-protection — Branch protection rules + PR template |

| M2 Min. 4 PRs | Frontend Developer (UI/UX) |
| --- | --- |
| EXPECTED OUTPUTS | - Login page: email/password form + 'Sign in with Google' button, form validation, error messages - Register page: First Name, Last Name, Username, Email, Password + Google register button - App shell Navbar: logged-in user display + logout button - Sidebar with SMS navigation groups: Sales (Transactions), Lookups (Customers, Employees, Products, Prices), Reports, Admin, Deleted Items — visibility logic in Sprint 2 - /auth/callback loading page with spinner during OAuth session exchange - All pages responsive across mobile and desktop breakpoints |
| PULL REQUESTS | PR-01 feat/ui-login-page — Login form with email + Google OAuth button PR-02 feat/ui-register-page — Registration form with validation PR-03 feat/ui-app-shell — Navbar, grouped SMS sidebar, layout wrapper PR-04 feat/ui-auth-callback — /auth/callback loading page |

| M3 Min. 4 PRs | Backend / Database Engineer |
| --- | --- |
| EXPECTED OUTPUTS | - Supabase project created; URL and anon key shared via .env.example - All 6 HopeDB tables seeded: sales (124 rows), salesDetail (~310 rows), customer (82 rows), employee (31 rows), product (52 rows), priceHist (~70 rows) - Rights Scripts executed: user, Module, user_module, rights, UserModule_Rights seeded - record_status (DEFAULT 'ACTIVE') and stamp columns added to sales and salesDetail ONLY — customer, employee, product, priceHist tables completely unchanged - 4 modules seeded: Sales_Mod, SD_Mod, Lookup_Mod, Adm_Mod - 13 rights seeded: SALES_VIEW/ADD/EDIT/DEL, SD_VIEW/ADD/EDIT/DEL, CUST/EMP/PROD/PRICE_LOOKUP, ADM_USER - SUPERADMIN seeded: jcesperanza@neu.edu.ph, all 13 rights = 1 - All SQL committed to /db/migrations with sequential numbering; ERD committed to /docs |
| PULL REQUESTS | PR-01 db/initial-schema — All 6 HopeDB tables + record_status/stamp on sales and salesDetail only PR-02 db/rights-seed — 4 modules + 13 rights + SUPERADMIN seed with UserModule_Rights PR-03 docs/db-erd — ERD diagram showing all 6 table relationships PR-04 db/verify-seed — Row count verification queries and FK integrity checks |

| M4 Min. 4 PRs | Rights & Authentication Specialist |
| --- | --- |
| EXPECTED OUTPUTS | - AuthContext.jsx: wraps app, provides currentUser state via onAuthStateChange - Email/password: supabase.auth.signUp() + signIn() wired to Register and Login forms - Google OAuth: supabase.auth.signInWithOAuth({provider:'google'}) wired to both Google buttons - /auth/callback route: processes OAuth redirect, runs login guard, navigates to /sales or /login?error=not_activated - Login guard: checks record_status = 'ACTIVE' on every SIGNED_IN event; signs out + error message if INACTIVE - provision_new_user() trigger: USER/INACTIVE; 4 module rows; 13 rights rows (SALES_VIEW=1, SD_VIEW=1, all LOOKUP=1, all ADD/EDIT/DEL/ADM=0) - Google OAuth configured in Google Cloud Console + Supabase Dashboard; localhost and production redirect URLs added |
| PULL REQUESTS | PR-01 feat/auth-context — AuthContext, session listener, currentUser state PR-02 feat/auth-email — signUp() + signIn() wired to Login/Register forms PR-03 feat/auth-google — signInWithOAuth + /auth/callback + redirect URLs PR-04 db/trigger-provision-user — provision_new_user() with SMS module/rights defaults |

| M5 Min. 2 PRs | QA / Documentation Specialist |
| --- | --- |
| EXPECTED OUTPUTS | - Vitest + React Testing Library installed and configured - Test cases written and executed: email registration, Google OAuth new user, login guard blocks INACTIVE, login guard allows ACTIVE user through - Sprint 1 log completed: dates, tasks completed, blockers, resolutions, next sprint goals - README.md updated: clone repo, npm install, .env setup, npm run dev, Supabase project URL reference |
| PULL REQUESTS | PR-01 test/sprint1-auth-flows — Email + Google OAuth + login guard test cases PR-02 docs/sprint1-log-readme — Sprint 1 log + README setup instructions |

INFO  Sprint 1 Gate: All 6 tables must be seeded with correct row counts (verify with SQL) AND login guard must work for both email and Google auth before Sprint 2 begins.

# 4. Sprint 2 — Weeks 3 & 4

Theme: Full sales and salesDetail CRUD with rights gating, lookup dropdown integration, cascade soft-delete, visibility enforcement, stamp gating, and Deleted Items panel.

| SPRINT 2 | Sales CRUD, Lookup Integration & Rights Enforcement Weeks 3 – 4 | TEAM TOTAL 23 PRs | AVG / MEMBER 5 PRs |
| --- | --- | --- | --- |

| M1 Min. 5 PRs | Project Lead / Full-Stack Developer |
| --- | --- |
| EXPECTED OUTPUTS | - Sales service: getSales(userType), createSale(), updateSale(), softDeleteSale() [triggers cascade], recoverSale() [triggers cascade restore]; getSales() filters ACTIVE only when userType='USER' - SalesDetail service: getDetailByTrans(transNo, userType), addDetailLine(), updateDetailLine(), softDeleteDetailLine(), recoverDetailLine() - Lookup service functions (all read-only, no write operations): getCustomers(), getEmployees(), getProducts(), getCurrentPrice(prodCode) — getCurrentPrice returns the priceHist row with MAX(effDate) for the given prodCode - UserRightsContext integrated at app root; all 13 rights loaded on login - Route guard: /deleted-items blocked for USER, redirect to /sales - Error boundaries and loading state components on all data-fetching pages |
| PULL REQUESTS | PR-01 feat/sales-api — getSales, createSale, updateSale, softDelete, recover service functions PR-02 feat/salesdetail-api — getDetailByTrans, addDetailLine, updateDetailLine, softDelete, recover PR-03 feat/lookup-api — getCustomers, getEmployees, getProducts, getCurrentPrice (read-only) PR-04 feat/rights-context-route-guard — UserRightsContext wired at root + /deleted-items guard PR-05 feat/error-loading-states — Error boundary + loading components for all pages |

| M2 Min. 6 PRs | Frontend Developer (UI/UX) |
| --- | --- |
| EXPECTED OUTPUTS | - SalesListPage: table with transNo, salesDate, customer name (from sales_with_lookup view), employee name, line item count, total amount; stamp column for ADMIN/SUPERADMIN only; INACTIVE rows hidden for USER; filter by date range and customer name - AddSaleModal (SALES_ADD gated): salesDate input + custNo dropdown (populated from customer lookup — shows custname) + empNo dropdown (populated from employee lookup — shows lastname, firstname) - EditSaleModal (SALES_EDIT gated): same form, pre-filled from existing sales row - SoftDeleteSaleDialog (SALES_DEL gated — SUPERADMIN only): 'Confirm delete transaction TR000XXX?' - SalesDetailPage: transaction header (salesDate, customer name, employee name) + line items table (prodCode, product description from product lookup, quantity, unit price auto-filled from priceHist lookup, row total); SD_ADD button opens AddLineItemModal; each row has SD_EDIT and SD_DEL gated buttons - AddLineItemModal / EditLineItemModal (SD_ADD/SD_EDIT gated): prodCode dropdown (product names) + quantity input + unit price auto-filled when product selected (calls getCurrentPrice) - Four read-only Lookup pages: CustomerLookupPage (custno, custname, address, payterm), EmployeeLookupPage (empno, name, gender, hiredate), ProductLookupPage (prodCode, description, unit, current price), PriceHistoryPage (prodCode, effDate, unitPrice) — ALL four have absolutely zero add/edit/delete buttons - DeletedItemsPage: two tabs (Transactions / Line Items) showing INACTIVE rows with Recover buttons; ADMIN/SUPERADMIN only; sidebar Deleted Items and Admin links hidden for USER |
| PULL REQUESTS | PR-01 feat/ui-sales-list — SalesListPage with stamp gating + INACTIVE filter PR-02 feat/ui-sales-crud — AddSaleModal + EditSaleModal + SoftDeleteSaleDialog with lookup dropdowns PR-03 feat/ui-salesdetail-panel — SalesDetailPage + line items table + AddLineItemModal + EditLineItemModal + price autofill PR-04 feat/ui-lookup-pages — All 4 read-only lookup pages (customer, employee, product, priceHistory) PR-05 feat/ui-deleted-items — DeletedItemsPage (2 tabs: Transactions + Line Items) + sidebar gating PR-06 fix/ui-responsive-forms — Mobile responsive fixes for modals and detail page |

| M3 Min. 5 PRs | Backend / Database Engineer |
| --- | --- |
| EXPECTED OUTPUTS | - RLS on sales: SELECT (USER sees ACTIVE only, ADMIN/SA see all); INSERT (SALES_ADD=1); UPDATE-edit (SALES_EDIT=1); UPDATE record_status INACTIVE (SALES_DEL=1); UPDATE record_status ACTIVE — recovery (ADMIN/SUPERADMIN) - Same 4-policy pattern for salesDetail (SD_ADD, SD_EDIT, SD_DEL rights) - RLS on customer, employee, product, priceHist: SELECT only for all authenticated users — NO INSERT, UPDATE, or DELETE policies created for any of these four tables - Cascade soft-delete + recovery trigger on sales (on UPDATE OF record_status): INACTIVE → all salesDetail rows INACTIVE; ACTIVE → all salesDetail rows ACTIVE - SQL view sales_with_lookup: JOIN sales + customer + employee + salesDetail + priceHist for enriched sales list - SQL view salesdetail_with_product: JOIN salesDetail + product + current priceHist entry for enriched line item display - All policies tested in Supabase SQL editor with role impersonation for each user type |
| PULL REQUESTS | PR-01 db/rls-sales — SELECT visibility + INSERT + UPDATE (edit + deactivate + recover) for sales PR-02 db/rls-salesdetail — Same 4-policy pattern for salesDetail PR-03 db/rls-lookup-tables — SELECT-only RLS for customer, employee, product, priceHist (confirm no write policies) PR-04 db/trigger-cascade-sales — Cascade soft-delete + recovery trigger (sales → salesDetail) PR-05 db/views-sales-lookup — sales_with_lookup + salesdetail_with_product SQL views |

| M4 Min. 4 PRs | Rights & Authentication Specialist |
| --- | --- |
| EXPECTED OUTPUTS | - UserRightsContext.jsx: on login, queries all 13 UserModule_Rights rows; stores as { SALES_VIEW:1, SALES_ADD:1, SALES_DEL:0, SD_ADD:1, CUST_LOOKUP:1, ... } - useRights() hook: exposes rights map to all components - Sales module: Add Transaction button gated by SALES_ADD; Edit button by SALES_EDIT; Delete button by SALES_DEL (SUPERADMIN only) - SalesDetail module: Add Line Item gated by SD_ADD; Edit by SD_EDIT; Delete by SD_DEL (SUPERADMIN only) - Stamp columns hidden when currentUser.user_type === 'USER' in both SalesListPage and SalesDetailPage - Sidebar Deleted Items + Admin links hidden for USER; /deleted-items route guard active - Lookup pages confirmed: no conditional SALES_ADD/EDIT/DEL or SD_ADD/EDIT/DEL checks in markup — those buttons simply do not exist in the component code for lookup pages |
| PULL REQUESTS | PR-01 feat/rights-context — UserRightsContext + useRights hook (13 rights) PR-02 feat/rights-sales-gating — SALES_ADD/EDIT/DEL + SD_ADD/EDIT/DEL button gating PR-03 feat/rights-stamp-sidebar — Stamp visibility gating + sidebar link gating PR-04 feat/rights-lookup-confirmation — Code review confirming lookup pages are mutation-free |

| M5 Min. 3 PRs | QA / Documentation Specialist |
| --- | --- |
| EXPECTED OUTPUTS | - Rights test matrix: 3 user types × 13 rights = 39 test cases, all documented with pass/fail - Cascade soft-delete test: soft-delete TR000001 as SUPERADMIN → confirm transaction and ALL its salesDetail rows disappear from USER's view; confirm ADMIN sees both in Deleted Items tabs - Cascade recovery test: ADMIN recovers TR000001 → confirm transaction and all line items reappear for USER - RLS bypass test: USER calls getSales() and getDetailByTrans() without ACTIVE filter — confirm RLS blocks INACTIVE rows on both tables - Lookup-only enforcement test: log in as all 3 user types, visit all 4 lookup pages — confirm zero add/edit/delete buttons appear anywhere; confirm no Supabase write calls in network tab - Price auto-fill test: open AddLineItemModal, select a product — confirm unit price auto-fills with the correct latest priceHist entry - Stamp visibility test: USER sees no stamp column in SalesListPage or SalesDetailPage; ADMIN sees stamp in both - Sprint 2 log completed |
| PULL REQUESTS | PR-01 test/sprint2-rights-39-cases — Full 39-case rights test matrix PR-02 test/sprint2-cascade-visibility — Cascade soft-delete, recovery, RLS bypass tests PR-03 test/sprint2-lookup-price-autofill — Lookup-only enforcement + price auto-fill tests |

INFO  Sprint 2 Gate: All 39 rights test cases must pass. The cascade test (soft-delete + recovery for both sales and salesDetail) must be verified in both directions. The 4 lookup pages must be confirmed mutation-free for all 3 user types before Sprint 3 begins.

# 5. Sprint 3 — Weeks 5 & 6

Theme: Sales reports (4 views), Admin module with SUPERADMIN protection, production deployment, final documentation.

| SPRINT 3 | Reports, Admin Module, Deployment & Documentation Weeks 5 – 6 | TEAM TOTAL 16 PRs | AVG / MEMBER 3 PRs |
| --- | --- | --- | --- |

| M1 Min. 3 PRs | Project Lead / Full-Stack Developer |
| --- | --- |
| EXPECTED OUTPUTS | - Admin Module API: getUsers(), activateUser(userId), deactivateUser(userId) — all block SUPERADMIN rows - Reports API: getSalesByEmployee() from sales_by_employee view; getSalesByCustomer() from sales_by_customer view; getTopProducts() from top_products_sold view; getMonthlySalesTrend() from monthly_sales_trend view - App deployed to Vercel or Netlify: production Supabase URL + anon key as env vars; production /auth/callback URL in Supabase Redirect URLs list - Release PR: dev → main, reviewed by all 5 members, merged as final sprint delivery - All stale feature branches deleted from GitHub |
| PULL REQUESTS | PR-01 feat/admin-api — getUsers, activateUser, deactivateUser (SUPERADMIN-protected) PR-02 feat/reports-api — All 4 report service functions PR-03 chore/production-deploy — Vercel/Netlify config + env vars + redirect URLs |

| M2 Min. 3 PRs | Frontend Developer (UI/UX) |
| --- | --- |
| EXPECTED OUTPUTS | - UserManagementPage: table of all users (userId, username, user_type, record_status); Activate and Deactivate buttons per row; SUPERADMIN rows fully disabled and greyed out with tooltip 'SUPERADMIN accounts cannot be modified' - SalesByEmployeePage: sortable table with employee name, total transactions, total revenue; bar chart visualization - SalesByCustomerPage: sortable table with customer name, total transactions, total spend; highlight top customer - TopProductsPage: ranked list or bar chart — product description, total qty sold, total revenue - MonthlySalesTrendPage: bar chart — month label, transaction count, total revenue; date range filter - Final UI polish: loading skeletons, empty states ('No transactions found', 'No data for this period'), error toasts, mobile responsive verified across all pages |
| PULL REQUESTS | PR-01 feat/ui-admin-users — UserManagementPage with SUPERADMIN row protection PR-02 feat/ui-reports — SalesByEmployee + SalesByCustomer + TopProducts + MonthlyTrend pages PR-03 fix/ui-final-polish — Loading/empty/error states, mobile responsive fixes across all pages |

| M3 Min. 4 PRs | Backend / Database Engineer |
| --- | --- |
| EXPECTED OUTPUTS | - SQL view sales_by_customer: JOIN sales + customer + salesDetail + priceHist, GROUP BY customer, ORDER BY totalRevenue DESC - SQL view top_products_sold: JOIN salesDetail + product + priceHist (latest price), GROUP BY product, ORDER BY totalRevenue DESC - SQL view monthly_sales_trend: GROUP BY TO_CHAR(salesDate, 'YYYY-MM'), ORDER BY saleMonth ASC - RLS on user table: ADMIN can UPDATE record_status only WHERE user_type != 'SUPERADMIN' - RLS on UserModule_Rights: ADMIN cannot INSERT/UPDATE/DELETE rows where userid belongs to a SUPERADMIN - Final RLS audit across all 6 tables: sales (5 policies), salesDetail (5 policies), customer/employee/product/priceHist (SELECT-only confirmed), user + UserModule_Rights (SUPERADMIN guard confirmed) - Hard delete audit: grep codebase — no DELETE statements found in any file - Database backup verified in Supabase Dashboard |
| PULL REQUESTS | PR-01 db/views-reports-3 — sales_by_customer + top_products_sold + monthly_sales_trend views PR-02 db/rls-admin-superadmin-guard — User table + UserModule_Rights ADMIN restriction PR-03 docs/final-rls-audit — RLS audit checklist + hard delete verification report PR-04 db/final-db-backup — Supabase backup verification log |

| M4 Min. 3 PRs | Rights & Authentication Specialist |
| --- | --- |
| EXPECTED OUTPUTS | - Admin Module sidebar link gated: visible only when rights.ADM_USER === 1 - UserManagementPage: all action buttons disabled and greyed out on rows where targetUser.user_type === 'SUPERADMIN', regardless of who is logged in; tooltip displayed on hover - End-to-end rights regression in production: log in as USER (Sales Agent), ADMIN (Sales Manager), and SUPERADMIN — verify all 13 rights, all button states, all page access restrictions in the live app - Google OAuth tested in production with a real Google account - SUPERADMIN protection confirmed at DB level: ADMIN sends direct Supabase UPDATE on SUPERADMIN user record — RLS rejects the operation - Cascade trigger confirmed working in production: soft-delete and recover a transaction; verify salesDetail rows follow |
| PULL REQUESTS | PR-01 feat/rights-admin-gating — ADM_USER sidebar gating PR-02 feat/rights-superadmin-guard — SUPERADMIN row disabling in UserManagementPage PR-03 test/e2e-rights-production — Full production regression test log (all 3 user types + 13 rights) |

| M5 Min. 3 PRs | QA / Documentation Specialist |
| --- | --- |
| EXPECTED OUTPUTS | - Full end-to-end test in production: all 3 user types, sales CRUD, salesDetail CRUD with lookup dropdowns and price auto-fill, all 4 lookup pages, all 4 reports, admin activation — pass/fail with screenshots - SUPERADMIN protection test: ADMIN attempts Activate/Deactivate on SUPERADMIN row — buttons disabled; direct Supabase UPDATE API call — RLS blocks - Lookup pages confirmed mutation-free in production: visit all 4 lookup pages as all 3 user types — zero add/edit/delete buttons visible or callable - Cascade verified in production: soft-delete and recover transaction with 3+ line items; confirm all line items follow in both directions - User Manual finalized: registration (email + Google), login, create sale with customer/employee lookup dropdown, add line items with product lookup + price autofill, drill-down navigation, reports, admin — all screenshots from live app - This Sprint Deliverables document reviewed and finalized - 12-slide presentation: overview, 6-table architecture, rights matrix, sales CRUD demo, lookup integration, cascade demo, 4 reports, lessons learned |
| PULL REQUESTS | PR-01 test/sprint3-e2e-production — Full production test report with screenshots PR-02 docs/user-manual-final — Finalized SMS User Manual PR-03 docs/presentation-slides — 12-slide presentation deck |

INFO  Sprint 3 Gate (Project Complete): Live URL works, all 3 user types log in via email and Google, lookup dropdowns populated correctly, cascade soft-delete + recovery verified in production, 4 lookup pages confirmed mutation-free, all 4 reports functional, SUPERADMIN protection confirmed at UI + DB, no hard deletes, all docs submitted.

# 6. Branch & PR Naming Convention

| Prefix | When to Use | Example |
| --- | --- | --- |
| feat/ | New feature | feat/sales-soft-delete, feat/salesdetail-lookup-dropdown |
| fix/ | Bug fix | fix/cascade-trigger-recovery, fix/pricehist-autofill |
| db/ | Database change (schema, RLS, view, trigger) | db/rls-sales-select, db/view-sales-with-lookup, db/trigger-cascade |
| test/ | Test files | test/rights-39-cases, test/cascade-softdelete, test/lookup-only-enforcement |
| docs/ | Documentation | docs/user-manual-draft, docs/sprint2-log |
| refactor/ | Code cleanup — no behavior change | refactor/salesService-cleanup |
| chore/ | Config, tooling, deployment | chore/vercel-deploy, chore/supabase-env |

NOTE  SMS tip: always include the parent table in salesDetail-related branch names to distinguish from sales branches — feat/salesdetail-crud, db/rls-salesdetail, test/cascade-salesdetail-recovery. This prevents confusion in the Git history.

# 7. Git Workflow & PR Checklist

## 7.1 Git Flow

dev  (stable base — all work branches fork from here)    |    +──► feat/sales-api                (M1)    |         └──► PR → reviewed → merged into dev    |    +──► db/trigger-cascade-sales      (M3)    |         └──► PR → reviewed → merged into dev    |    +──► feat/ui-salesdetail-panel     (M2)    |         └──► PR → reviewed → merged into dev    |    +──► test/sprint2-cascade-visibility  (M5)              └──► PR → reviewed → merged into dev     [end of sprint]    +──► release/sprint-N  (M1 creates from dev)              └──► PR to main → all 5 members review → merged

## 7.2 PR Checklist

- Branch forked from dev — never from main or another feature branch

- Branch name follows convention: feat/, fix/, db/, test/, docs/, refactor/, chore/

- PR title is imperative and specific: 'Add cascade soft-delete trigger for sales to salesDetail'

- PR description states: What changed / Why needed / How to test (include test steps for cascade and lookup features)

- All Vitest tests pass locally before requesting review

- No console.log statements remaining in production code

- No .env files or Supabase keys committed

- At least one team member has reviewed and approved

- Merge target is dev — never main

- Feature branch deleted from GitHub after merge

— End of Document —